J.A.R.V.I.S

Just A Rather Very Intelligent System

Project Health Audit & Improvement Roadmap

Prepared for: Sharan

Role: Senior AI Developer

Date: May 20, 2026

Scope: read-only audit — no code changed

# Contents

# 1. Executive Summary

Jarvis is a capable, genuinely impressive desktop voice assistant: an Iron-Man-themed PyQt6 interface, an Ollama-powered local LLM brain, webcam and screen vision via a LLaVA vision model, an app/file launcher that indexes your whole machine, power controls, code generation into VS Code, persistent memory, and even a Tamil language mode. The foundations are solid and the code is, for the most part, thoughtfully written.

This audit is read-only — nothing in the project was modified. The goal was to map the system end to end and produce an honest, prioritized plan to optimize it, make the UI more futuristic and smoother, sharpen the features, and reclaim disk space safely.

The single most important structural finding: the project currently carries two parallel implementations of Jarvis. The active one is the GUI (gui.py → jarvis_main.py). A second, older command-line version (main.py and its helper modules) is no longer wired in. Alongside this there are two Python virtual environments totaling about 5 GB, of which one (1.7 GB) cannot even run the current app because it lacks PyQt6 and OpenCV. Consolidating these is the highest-leverage, lowest-risk win available.

Headline opportunities, in plain terms:

- Reclaim ~1.7 GB immediately by removing the redundant virtual environment, plus a few MB of stale backups and caches — all reversible and only after your go-ahead.

- Fix a handful of real bugs, the most user-visible being that “read the screen” currently analyzes the webcam instead of the screen.

- Make the UI noticeably smoother by fixing two framerate killers (a drop-shadow on a 60 FPS widget, and animation timers that never idle), then add genuinely futuristic touches.

- Tighten the memory system so it stops saving misheard, junk “facts,” and unify everything behind one clean architecture.

- Close a privacy/security gap: an access key is hard-coded in the source, and speech currently goes to an online service even though offline engines are already installed.

None of this requires a rewrite. Jarvis is in good shape; this is about consolidation, polish, and a few targeted fixes. A suggested phased roadmap is given at the end, ordered so the safest, highest-impact work happens first.

# 2. System Architecture Overview

At a high level, Jarvis is a Python application with the following subsystems. The table notes which entry point each belongs to, so the duplication is easy to see.

| Subsystem | File(s) | Role | Status |
| --- | --- | --- | --- |
| Desktop UI | gui.py | PyQt6 window: arc reactor, waveform, chat log, vision panel | Active |
| Core brain | jarvis_main.py | Wake/command loop, command routing, launcher, vision glue, TTS, memory | Active |
| LLM client | llm.py | Talks to local Ollama (llama3.2:3b) | Active |
| Vision | vision/*, integrations/vision_wiring.py, ui/vision_panel.py, config/vision.yaml | Webcam capture + LLaVA describe/OCR/detect | Active |
| Power actions | power_actions.py | Shutdown/restart/sleep/lock, cross-platform | Active |
| TTS (fallback) | tts.py | pyttsx3 offline voice; fallback after Edge TTS | Active |
| Legacy CLI | main.py | Old command-line Jarvis entry point | Legacy |
| Offline wake word | wake.py + models/ | Porcupine “Jarvis” detector (offline) | Legacy* |
| Offline STT | stt.py | Whisper speech-to-text (offline) | Legacy* |
| Intent / actions | intent.py, actions.py | Regex intent parser + app map (CLI path) | Legacy |
| Code gen helper | codegen.py | Write code to file + open VS Code | Imported, unused |
| Memory store | memory_store.py | Clean JSON fact/preference store | Unused (dead) |

* wake.py and stt.py provide offline wake-word and speech recognition, but they are only used by the legacy main.py. The active GUI path does not use them — it relies on online Google speech recognition instead. These are not junk; they are valuable capabilities that simply need to be re-wired into the GUI (see Features and Roadmap).

How the active app flows today:

- gui.py builds the window and starts EnhancedJarvis on a background thread.

- EnhancedJarvis listens via the microphone, uses online Google recognition to catch the wake word “Jarvis,” then enters a conversation loop.

- Each command is routed through an ordered set of handlers: language switch → vision → open app/file/folder → mic switch → power → memory Q&A → code generation → general LLM chat.

- Replies are spoken with Microsoft Edge TTS (neural voice), falling back to offline pyttsx3 if that fails, and mirrored into the chat log.

- Facts and a rolling utterance log persist to memory.json.

# 3. Bugs & Correctness Issues

These are concrete defects found by reading the code. Severity reflects user impact, not effort to fix — most are small, targeted changes.

| # | Issue | Where | Severity |
| --- | --- | --- | --- |
| 1 | “Read the screen” / “what’s on my screen” runs on the webcam, not the screen. When the vision panel is attached, every vision intent is forwarded to the camera panel, so screen-capture intents never reach the screen grabber. | jarvis_main.py _handle_vision_kind; ui/vision_panel.py handle_voice_command | High |
| 2 | Voice control of the vision panel is partly broken: the internal kind codes (“cam_on”, “cam_off”, “screen_desc”) don’t match the phrases the panel looks for, so “start/stop camera” by voice and screen-describe silently do nothing. | ui/vision_panel.py handle_voice_command | Med |
| 3 | Over-eager memory capture. Every command is scanned and any “my X is Y” is stored as a fact, including misheard speech. This is why memory.json holds near-duplicate and junk entries (e.g. two roommate keys). | jarvis_main.py _remember_any | Med |
| 4 | pending_tasks is incremented/decremented from multiple worker threads with no lock. Since it gates listening, a race can leave Jarvis convinced it is permanently “busy.” | jarvis_main.py worker threads | Med |
| 5 | datetime.utcnow() is deprecated in modern Python and already emits warnings; it will eventually break. Used for all memory timestamps. | jarvis_main.py, memory_store.py | Low |
| 6 | Wake word and commands rely on online Google recognition. With no internet it fails, and audio leaves the machine — even though offline engines are installed. | jarvis_main.py listen_for_* | Med |
| 7 | Stray/empty TTS audio files accumulate in the project root (e.g. a 0-byte tts_output_*.mp3) when the cleanup path is missed. | project root | Low |

# 4. Redundancies & Dead Code

Removing these reduces confusion and maintenance load. None of it is wired into the running app, so removal is low-risk (with backups, per your preference).

| Item | Detail | Recommendation |
| --- | --- | --- |
| memory_store.py | A clean, well-designed memory store that is never imported anywhere. | Adopt it as the single memory system, then delete the duplicates. |
| MemoryStore class inside jarvis_main.py | A second copy of the memory store, never instantiated. | Delete (superseded). |
| handle_code_request import | Imported “for compatibility” but never called; jarvis_main has its own code path. | Remove import; keep codegen.py only if reused. |
| Duplicate vision logic | jarvis_main.py re-implements VLM call, camera grab and screen grab that already live in the vision/ package. | Route through vision/ package; keep one copy. |
| Legacy CLI stack | main.py + intent.py + actions.py are an older architecture not used by the GUI. | Decide: retire, or keep as an explicit headless mode. |
| gui.py.bak, ui/vision_panel.py.bak | Manual backup copies of current files. | Delete; use version control instead. |
| widget_data/jarvis_reactor.png (424 KB) | Reactor is drawn in code; this PNG is not referenced anywhere. | Confirm, then remove (or keep as design reference). |
| requirements.txt | Lists only 4 packages; missing PyQt6, edge-tts, opencv, mss, playsound, etc. Misleading for setup. | Regenerate from the active environment. |

# 5. Disk Space & Cleanup Plan

Per your instruction, nothing here is deleted without your explicit approval, and every removal includes the reason and a backup. The big win is the redundant virtual environment.

| Target | Size | Why it can go | Risk |
| --- | --- | --- | --- |
| jarvis/ (virtual env) | ~1.7 GB | Redundant second venv. It lacks PyQt6 and OpenCV, so it physically cannot run the current app. The active env is jarvis_env/. | Low |
| _backup_cleanup/ | ~4 MB | Your own quarantine folder: old dead code, stray files, test artifacts, ~130 cached TTS clips. (Keep IronMan_Loader.json — useful for the UI.) | Low |
| __pycache__/ folders | ~0.1 MB | Python bytecode caches; regenerate automatically. | None |
| .bak files | ~19 KB | gui.py.bak, ui/vision_panel.py.bak — manual backups. | Low |
| Stray root tts_*.mp3 | ~39 KB | Leftover TTS output, including a 0-byte file. | None |
| widget_data/jarvis_reactor.png | 424 KB | Unused asset (reactor is code-drawn). | Low |

Estimated reclaimable space: about 1.7 GB, almost entirely from the redundant virtual environment. Recommended safety procedure for each item: confirm with you → move to a dated backup folder (or rely on the recycle bin / git) → verify the app still launches → then permanently remove.

# 6. UI & Performance (Futuristic + Smooth)

The interface already looks the part — a glowing arc reactor, animated waveform, neon-on-charcoal palette. The issue is not the look but the cost of drawing it. Two specific things make it heavier and choppier than it needs to be, especially on a laptop.

## 6.1 Framerate bottlenecks

- Drop-shadow on an animated widget. A QGraphicsDropShadowEffect is attached to the arc reactor, which repaints ~60 times a second. Qt graphics effects force the whole widget to be re-rasterized every single frame — this is the largest single drag on framerate.

- Timers that never idle. The reactor and the waveform both run a 60 FPS timer continuously, even when Jarvis is idle and nothing is changing. The waveform keeps redrawing a flat line forever.

- Everything redrawn from scratch each frame. The reactor recomputes gradients, ~24 gradient-filled segments, 48 tick marks, rings and a hexagon on every frame, even though most of those are static.

## 6.2 Recommended performance fixes

- Remove the drop-shadow from the animated widget (bake a glow into the painting, or apply the effect to a static container behind it). Biggest single win.

- Cache the static layers (rings, ticks, hexagon, segmented ring) into a pixmap once, and only draw the rotating arc and pulsing core live.

- Throttle to ~12–15 FPS when idle, ramping to 60 FPS only while listening, thinking or speaking. Stop the waveform timer entirely when its amplitude reaches zero.

- Optionally move the reactor to a GPU-accelerated surface (QOpenGLWidget) for buttery compositing on weaker hardware.

## 6.3 Futuristic upgrades

- Use the existing IronMan_Loader.json (a Lottie animation already in the project) for a cinematic boot/initialization sequence.

- Make the waveform truly audio-reactive — drive it from real microphone amplitude instead of synthetic sine waves, so it pulses to your actual voice.

- Add subtle state-driven motion: a faster, brighter reactor while thinking; a calm breathing glow at idle; particle sparks on wake.

- Add a typed input box and a small command palette so the UI is usable silently, not voice-only.

# 7. Feature Opportunities

## 7.1 Improve what exists

- Unify the two architectures: make the GUI the single source of truth and either retire main.py or keep it as an explicit, documented headless mode.

- Bring offline wake word (Porcupine) and offline speech-to-text (Whisper) into the GUI path. Both are already installed; this makes Jarvis work without internet and keeps your voice on-device.

- Consolidate memory onto memory_store.py, add an aliases/preferences layer, de-duplicate keys, and only save a fact on an explicit “remember” or a confident, confirmed “my X is Y.” Periodically prune the utterance log.

- Stream LLM tokens (the client currently waits for the full reply) so responses begin almost immediately.

## 7.2 New features worth adding

- A settings panel: pick microphone, TTS voice, LLM model, wake-word sensitivity, and online/offline mode without editing code or environment variables.

- Conversation history view and search over past sessions.

- A push-to-talk hotkey for noisy rooms, plus a clear on-screen wake/listening indicator.

- A small plugin/skill system so new voice commands can be added without touching the core file.

- An Ollama health panel showing whether the brain and vision models are loaded.

# 8. Security & Privacy

- Hard-coded access key. wake.py contains a Picovoice access key directly in the source. Move it to an environment variable or a .env file (git-ignored), and rotate the key since it has been written to disk in plain text.

- Voice leaves the machine. The active path sends microphone audio to Google for recognition. Offering the already-installed offline Whisper as the default would keep audio local.

- Power actions need a real confirmation. Shutdown/restart currently rely on a console countdown that the GUI user never sees. Add an on-screen confirmation dialog before any destructive power action.

# 9. Prioritized Roadmap

Ordered so the safest, highest-impact work comes first. Effort is a rough guide; each phase is independent enough to stop after if you like the state it leaves Jarvis in.

| Phase | Focus | Key actions | Effort |
| --- | --- | --- | --- |
| 0 — Quick wins | Cleanup & safety | Remove redundant venv (after approval), clear .bak/cache/stray files, regenerate requirements.txt, move the access key to .env. | ~0.5 day |
| 1 — Stability | Correctness | Fix screen-vision routing and voice-intent mapping, add a lock around pending_tasks, replace datetime.utcnow, consolidate + tame memory capture. | ~1–2 days |
| 2 — Polish | UI & performance | Remove drop-shadow drag, cache static reactor layers, idle FPS throttle, audio-reactive waveform, optional Lottie boot animation. | ~2–3 days |
| 3 — Capability | Features | Offline wake/STT in the GUI, typed input + settings panel, streaming LLM, unify on a single architecture. | Ongoing |

# 10. Recommended Immediate Next Steps

If you want to move, here is the order I would suggest — each is small and reversible:

- Approve removal of the redundant jarvis/ virtual environment (reclaims ~1.7 GB). I will back it up first and verify the app still launches from jarvis_env/.

- Let me regenerate requirements.txt from the live environment so setup is accurate again.

- Fix the “read the screen” bug and the broken voice camera toggles — small, high-value changes.

- Apply the two UI framerate fixes (drop-shadow + idle throttling) for an instantly smoother feel.

Treating Jarvis with the care it deserves: I have changed nothing yet. Every step above will be done with backups and a quick sanity check, exactly as you asked. Tell me which to start with and I’ll get going.